iCAP Energy Team – March Meeting Minutes

Date: March 6th, 2025
Time: 2:00 PM
Location: In-person and Virtual

Attendees

- Paul Foote

- Tim Mies

- Adrika Vats

- Amber Perfetti

- Anthony Thomas

- Miriam Keep

- Andrew Stumpf

- Aarya Patel

- Karl Helmink

1. Introductions

- Round-table introductions followed for new and existing members.

2. Project & Initiative Updates

2.1 Solar Panel Projects

- New 88 kW solar array installation is in progress, expected completion in spring.

- Rooftop Solar Proposal: Targeted for the Krannert Museum, design work underway, awaiting coordination with building occupants and members of F&S.

3. Infrastructure Modernization Recommendation

- Document circulated for feedback, more input required.

- Team encouraged support and add comments to shared document.

4. Sustainable Building Outreach Pilot Program

- Goal: Engage with ~6 campus buildings to identify inefficiencies from occupants' perspective.

- Students will conduct interviews with staff and faculty to assess energy use and identify improvements.

- Potential expansion if collaboration is successful.

5. Interview Strategy

- Interview template needs customization based on building type (labs, classrooms, offices, etc.).

- Idea to engage RSOs and survey students via QR code/Qualtrics for classroom feedback.

- Discussions on simplifying interview tools and matching questions to space type.

6. Competition Concept & Building Rating

- Proposed future competition among buildings for energy efficiency.

- Team to develop fair rating systems accounting for building type and potential for improvement.

- Reference to campus Energy Dashboard and ESIP data for benchmarking.

7. Funding & Support Resources

- Encouragement to promote SSC and Revolving Loan Fund (RLF) to building occupants for improvements.

8. Additional Topics

- Green Globes Event: Scheduled for April 17 – more info to come.

- Discussion on potential athletics department involvement in energy goals, follow-up planned with their facilities manager.

Action Items

- Finalize rooftop solar project proposal for fall SSC funding.

- Continue gathering feedback on Infrastructure Modernization doc.

- Customize interview materials by building type.

- Begin scheduling interviews post-spring break.

- Develop draft survey for classroom occupant input.

- Reach out to athletics for potential pilot collaboration.