Meeting notes from Weekly Capstone Meetings: 2024 Campus Bike Plan update

Meeting from 2/15

* Reasons listed in report for projects being on hold, will be completed
* Should these projects leftover from the 2014 project be put on our plan? ->yes, perhaps bump them up in priority but we are also doing a bicycle audit so may be completely reworked.
* Work on a presentation to show Stacy on what we have been doing the last month and what our plan is this semester and what we will be doing the next two semesters.
* Feedback on current bicycle systems- audit (to hopefully be done in early fall- needs Stacy’s approval).
* Objective for semester, bike plan goals
* Very hopeful we will get gold standard this year 2023, including reasons for getting platinum by 2031.
* Can provide GIS data for what we should do
* Focus on notes for how we can get gold and platinum
* Bicycle.illinois.edu map data
* Get MUP 2 students to help with bicycle audit, meet with UP faculty to confirm this is okay

2/8 meeting

* Gold Level Status: From League of American Bicyclists, they give us recommendations to achieve the next level, in 2019 the feedback summary, if we do not get gold in august try for it in 2027, platinum in 2031
* WE CANNOT TOUCH THE QUAD
* TO DO: Finish all other readings in the Google Drive by next Wednesday (2/15), Prepare document of what I have done so far for a meeting with Sarthak’s bosses (2/22)
* Start with some ideas!!!!
* From then on, we can start formulating plan for the future (identifying collaborators and scheduling meetings with them, talk to MTD)
* Meeting: 11:00am- 12:10pm

2/1 Meeting

Questions for meeting 2/1 and summary of meeting

1. Is this plan only campus specific? How flexible is the scope? Are we allowed to advise on campus adjacent scope, such as bikeways/bike lanes to the downtowns of Champaign and Urbana at least?

Campus district may be our scope, will confirm. For now focus on campus itself.

Connectivity is a goal, but more so helping our surrounding communities instead of making explicit suggestions for them.

1. Why is there a difference of goals between the executive summary and the introduction? Introduction says outcomes should be safety, reduction in conflict, and increased convenience in comparison to the executive summary where it says safety, sustainability, mobility and convenience, identifying funding, and leading bicycle infrastructure.

Executive summary describes program goals, while the focus of the plan is bikeway infrastructure improvement.

Bikeway infrastructure is discussing bikeway network improvement project goals.

Stakeholders to meet:

* President of Champaign county bikes (local cycling advocacy group)
* Champaign County Bike Club

TO DO:

* Finish reading the Bike Plan 2014 by next week (2/8)
* Finish reading all other readings by end of the month (February)

1/25 Meeting

To Read:

* 2014 Bicycle Plan
* Illinois Climate Action Plan (Transportation Section)
* 2019 Bicycle Report
* 2022 Bicycle Report
* Bicycle Plan for city of Urbana
* Urbana and Champaign Police Department data on crashes
* RPC Long range transportation plan 2045
* Bike at Illinois

**2014 Bicycle Plan**

5 Main Objectives:

* Increase safety for all campus users
* Increase sustainability of transportation
* Improve mobility and convenience
* Identifying funding needs and secure funding for future improvements
* Improve university’s standing as a national leader in bicycle friendliness

To Do:

* Organize files in drive
* Make google calendar and send availability

2019 Bicycle Plan Update- Vertical Lines means there is an update

CATS does not exist anymore- 2014 Plan stakeholders section

Sustainability Advisory Committee- Urbana?

Must add Village of Savoy

Campus Transportation Committee does not exist, new committee

Urbana and Champaign Police Department data on crashes

Existing Conditions: Progress since 2014 plan, identifying old/new issues

Implementation: Infrastructure development objectives are here, update funding estimates

All high priority projects completed, most medium, some low

Bike rack census will be done by the end of the semester.